## Slide 1: Operations Department
Programme of Works Howth Malahide Area 2020
Eamon Lynch 20th May 2020

## Slide 2: Operations Department – Restoration Improvement/Maintenance
Item | Road Restoration Improvement/Maintenance | Status
 | Howth/Malahide | 
1 | The Rise, Malahide | Contract Awarded
2 | Seaview Terrace, Howth | Contract Awarded
3 | Carrickbrack Road, Howth | Contract Awarded
4 | R106 Strand Road, Portmarnock near golf club | Assessing Tenders
5 | R106 Malahide Road, Robswall towards Portmarnock | Assessing Tenders
6 | Estuary Road Malahide – Seatown East, Malahide | Assessing Tenders
7 | R124 The Grange/Broomfield | Contract Awarded

## Slide 3: Operations Department – Footpaths
Item | Location | Status
 | Howth /Malahide | 
 | Footpath Improvement Works | 
1 | McCarrons Lane, Malahide | Contract in Place
2 | Balgriffin Cottages, Portmarnock/Kinsealy | Contract in Place
3 | St Peters Terrace to St Nessans, Howth | Contract in Place
4 | Baskin Cottages/Ashgrove Kinsealy | Contract in Place
 | Majority of the other agreed locations will be completed with in house crews. | 
 | Second smaller contract in place. Small number of locations to be confirmed. | 

## Slide 4: Operations Department – Drainage Parks & Open Spaces
Item | Location | Status
 | Howth/Malahide | 
 | Drainage Improvements | 
 | Will include ditch clearance and new gully clearance at water ponding locations. Also VAS advance flood warning signs for motoriats. Tenders to be sought. | 
 | Parks & Open Spaces | 
 | Bulb order will be procured on a county wide basis. Assessment completed for H/M area. Summer bedding plants ordered on county wide basis and for delivery in June. | 
 | Trees will be ordered centrally, possibility for delivery Nov. | 

## Slide 5: Operations Department – Public Lighting
Item | Location | Status
 | Howth/Malahide Public Lighting | 
1 | Pedestrian Route Binn Eadair – Sutton Train Station | Surveyed by Contractor. To commence in next 2 months.
2 | Tuscany Park Baldoyle | Complete
3 | Malahide Marina Promenade | Ready to proceed to design
4 | Streamstown Lane Malahide | Expect to finish end June
5 | R124 Drumnigh Road | Expect to finish end June

## Slide 6
Item | Location | Status
 | Traffic Schemes | 
 | Ramps & Speed Cushions | On public display
 | Road Lining | County wide contract awarded
 | Vehicle Activated Signs | Ready to tender
 | Pedestrian Signals/Crossings | County wide tender with Procurement Unit
 | Upgrade of selected footpaths | Assessing Tenders
Operations Department – Traffic Schemes